**Prepared By:** Ani Shadrack **Project:**  zest payment gateway **Date of Preparation:** 12/05/2023

**Issue Description:** a) Wrong Api Path: Some api paths on the postman collection where changed, so the ones we had could no longer make calls to the database.

b) Database Downtime: we frequently experienced database down time, which impeded the pace of our work

**Possible Solution:** a) we need an update collection of all the api we are testing, so we can carry out testing on the right path.

b) The issues with the database should, be fixed so that we can work uninterrupted.  **Issue Resolution Date:**  This depends on the digicore team for the api collection update and the infrastructure team to fix database downtime.

**Project Accomplishments:**  
Accomplishment: a) Manual testing for WebEngine  
Accomplishment Date: 9/05/2023

**Next week Deliverables**

**Work Update**: a) Finish the testing on fixed defects for the payment gateway  
**Reason for Extending**: Changed paths of the Api’s and database down time

**New Tasks**

1. Manual testing for Backoffice

**DEFECT STATUS**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Type** | **Status** | |  | | |
|  | **Closed** | **Open** | **Critical** | **High** | **medium** |
| **Defects** | **20** | **32** | **6** | **37** | **9** |
|  |  |  |  |  |  |
|  |  |  |  |  |  |